STATEMENT OF WORK

Holiday Planner — Adventurous Tropical Destination Recommender

Data Scientist Specialisation · Web Scraping & APIs Capstone

## Document Control

| Field | Detail | Field | Detail |
| --- | --- | --- | --- |
| Document | Statement of Work | Version | 1.0 |
| Prepared by | Sam Willock (Team Leader) | Date | [DD Month YYYY] |
| Project | Holiday Planner | Status | Approved |
| Client / Sponsor | Training Team | Team | Willock · Obisesan · Backhouse |

# 1. Background & Purpose

This Statement of Work (SoW) defines the objectives, scope, deliverables, approach, timeline, team and acceptance criteria for the Holiday Planner project. The brief targets a user with unused vacation time who wants an adventurous trip in a tropical region near nightlife (clubs, restaurants and bars). The solution recommends and compares multiple destinations using weather, amenity and cost signals, delivered through a hosted, interactive application with maps and heatmaps.

# 2. Objectives

- Recommend adventurous tropical destinations near nightlife, presenting multiple options.

- Blend weather, amenity density and cost into a transparent, explainable ranking.

- Deliver a hosted, live-testable Streamlit application with maps and a heatmap.

- Use Google APIs and at least one web-scraping element, following Python documentation standards.

- Make the solution reproducible and version-controlled, with full project-management documentation.

# 3. Scope of Work

## 3.1 In Scope

- Data acquisition: Open-Meteo weather, Google Places amenities, Google Geocoding, web-scraped indicative prices.

- SQLite caching of billable API responses (cost control / database integration).

- Weighted scoring model and ranking of destinations.

- Streamlit app: preferences, ranked table, charts, folium map + heatmap, CSV export, LLM blurb.

- Deployment for live testing, GitHub repository, and a ≤5-slide presentation with live demo.

- Project-management artefacts: this SoW, Trello board, team structure, project plan.

## 3.2 Out of Scope

- Real-time booking or payment processing.

- User authentication / persistent personal data beyond an optional cache.

- Native mobile apps (web app only).

- Guaranteed accuracy of scraped prices (indicative only).

# 4. Deliverables

| # | Deliverable | Description / Acceptance |
| --- | --- | --- |
| D1 | Hosted web application | Streamlit app on a public server; compares ≥5 destinations with maps & heatmap. |
| D2 | Source code (GitHub) | Documented, modular Python; requirements; reproducible from README. |
| D3 | Analysis notebook | Jupyter notebook: pipeline, EDA, scoring, findings. |
| D4 | Presentation (≤5 slides) | Intro, solution design, key findings, how LLMs were used, conclusions. |
| D5 | Live demo | Working demonstration of the hosted app. |
| D6 | Project-management docs | SoW, Trello board, team structure, project plan. |

# 5. Approach & Methodology

- Discovery — confirm requirements, candidate regions and scoring criteria.

- Data engineering — integrate APIs + scraping with caching and error handling.

- Modelling — build and validate the transparent weighted score.

- Application — Streamlit app with interactive map, heatmap and preferences.

- Deployment & QA — host, test live, prepare demo and presentation.

- Handover — finalise repo, documentation and PM artefacts.

# 6. Technical Architecture & Tools

| Component | Tooling / Notes |
| --- | --- |
| Language | Python 3 (PEP 8, docstrings, type hints) |
| Weather | Open-Meteo API (no key) |
| Amenities / Geocoding | Google Places + Google Geocoding (API key) |
| Web scraping | requests + BeautifulSoup (indicative prices) |
| App | Streamlit + folium (map + heatmap) |
| Database | SQLite response cache (TTL) |
| Hosting / VCS | Streamlit Community Cloud · Git + GitHub |

# 7. Timeline & Milestones

Indicative schedule (replace with agreed dates).

| Milestone | Activity | Target |
| --- | --- | --- |
| M1 | Initiation: scope, SoW, repo & board | End of Week 1 |
| M2 | Data layer: APIs + scraping + cache | End of Week 2 |
| M3 | Scoring model, tests & app prototype | End of Week 3 |
| M4 | Hosted app + maps/heatmaps + LLM blurb | End of Week 4 |
| M5 | Presentation, demo & handover | End of Week 5 |

# 8. Team & Responsibilities

| Member | Primary role | Responsibilities |
| --- | --- | --- |
| Sam Willock | Team Leader / App Dev | Coordination, coach & key/budget liaison, Streamlit app, README, SoW |
| Amechi Obisesan | Data Scientist / Eng | Catalogue, weather + cache, scoring model, tests, analysis notebook |
| Fenner Backhouse | Data Eng / Viz | Google Places & geocoding, web scraping, LLM blurb, demo & deployment |

# 9. Assumptions & Constraints

- Google API keys are provided by the data coach; usage stays within free credit.

- Each Google request has a cost; calls are minimised and cached.

- Scraped prices are indicative and depend on third-party site availability.

- Free services (Open-Meteo) remain available within rate limits.

# 10. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API quota / cost overrun | Medium | Cache; batch & rate-limit; monitor with coach |
| Scraped site changes/blocks | Medium | Browser headers; isolated function; fallbacks |
| Hosting downtime at demo | High | Test early; local backup + recorded fallback |
| Scope creep | Medium | Scope locked here; changes via team leader |

# 11. Acceptance Criteria

- Hosted app recommends ≥5 tropical destinations with maps and a heatmap.

- At least one Google API and one web-scraping element are demonstrably used.

- Repo is reproducible from README + requirements.

- ≤5-slide presentation and working live demo delivered.

- PM documentation (SoW, board, team structure, plan) provided.

# 12. Approval & Sign-off

| Name & Role | Signature | Date |
| --- | --- | --- |
| Sam Willock — Team Leader |  |  |
| Training Team — Sponsor |  |  |