TEAM STRUCTURE

Holiday Planner — Project Team & RACI

# 1. Team & Roles

A three-person team with a designated leader who is the single point of contact with the data coach (including for API-key provisioning and budget). The same team continues to the related Airbnb Text Analytics project.

| Member | Role | Focus |
| --- | --- | --- |
| Sam Willock | Team Leader / App Developer | Coordination, coach liaison, Streamlit app & UX, documentation |
| Amechi Obisesan | Data Scientist / Engineer | Scoring model, weather & caching, tests, analysis notebook |
| Fenner Backhouse | Data Engineer / Visualisation | Google Places & geocoding, web scraping, LLM blurb, deployment & demo |

# 2. Reporting line

Training Team (Sponsor)

└─ Sam Willock — Team Leader

├─ Amechi Obisesan — Data Science & Modelling

└─ Fenner Backhouse — Data Engineering & Visualisation

# 3. RACI matrix

R = Responsible, A = Accountable, C = Consulted, I = Informed.

| Workstream | Sam (Lead) | Amechi | Fenner |
| --- | --- | --- | --- |
| Project management & liaison | A/R | C | C |
| Data acquisition (APIs/scraping) | C | R | A/R |
| Scoring model & tests | C | A/R | C |
| Streamlit app & visualisation | A/R | C | R |
| LLM integration | I | C | A/R |
| Deployment & live demo | A | C | R |
| Documentation & presentation | A/R | C | C |

# 4. Ways of working

- Git + GitHub with feature branches, pull requests and peer review before merge.

- Trello board for task tracking (Backlog → To Do → In Progress → Review → Done).

- Short daily check-ins; decisions logged; Definition of Done enforced.

- Billable API calls cached; secrets kept out of version control.